# Final Project: Sprint Retrospective

Joseph B Goins

Southern New Hampshire University

CS-250: Software Development Lifecycle

Professor Maryann Krupa

February 22nd, 2026

Final Project: Sprint Retrospective

Let this sprint retrospective act as a look at all the lessons learned from the past 7-week sprint. This paper is a team effort and thus a reflection from all the team members’ knowledge and experience. Each role is a key component and each role’s connection to another role is a key component, so this paper will explain these interactions, user stories, interruptions, communication, and tools. Then we will use that knowledge to evaluate the agile process for improving future sprints. All of this starts with the roles, responsibilities, and how they connect cohesively.

The main roles in the Scrum-Agile team are the product owner, scrum master, developer, and tester for the scope of this paper. The product owner is responsible for backlog maintenance, setting priorities, and creating the user stories. During the user story section, it was interesting to see the user stories created based on user requirements instead of a client or some manager. When completing the user stories, I also tried to assign priorities not only by most needed items but items that had to be created before another item could be created. Look at a table added to a website. I can’t add a filter by price option until a filter button and area have been created. Which brings me to the last point about product owner. They really deliver the vision of the product and ensure the product is great quality. They set the expectations for the team and make sure it meets the clients’ standards and enhances the user’s experience.

The scrum master has a whole host of responsibilities both to the team and the organization itself. Some of these responsibilities include such things as coaching, facilitating, leading, developing, and improving both the team and organization in productivity using Scrum-Agile methodology. I will focus more on these responsibilities as they pertain to the team aspect. Scrum masters can help with backlog maintenance, staying on top of the latest agile practices, leading scrum ceremonies, and coaching the team. These help the team be the best individuals and team members possible. Perhaps the most important responsibility they have though is removing impediments. There is nothing more powerful than having a leader helping the team work through problems with the least resistance possible. I have seen how effective this can be through many jobs. Leaders that stick their neck out to ensure whatever is needed for the job is provided to the employee is very helpful.

The final two roles are the developer and tester which makes up the team section of the whole Scrum-Agile process. The testers job is to essentially find ways to break the application. It was interesting to work with the test cases as you needed a clear understanding of what the feature was supposed to do so you could then establish the clear limits of your test cases and ensure that the application is doing what it’s supposed to do. The thing I realized more than anything is that I never want to be a tester. I don’t like the idea of developing test cases and trying to break things. The developer has the opposite job which is building the application and trying to make it unbreakable. This is my favorite job and my experiences as the developer were great. It’s nice to get a task and a problem, then complete the task and solve the problem. Nothing is more satisfying than beating your head against the wall for hours, days, weeks, and then finally solving the problem with an elegant solution.

All these roles have individual responsibilities but also responsibilities to each other through connecting interactions. Product owners need to work with the scrum master to refine the back log, work with the tester to ensure features meet expectations, and work with developers to ensure that application visions are explained thoroughly. There are many examples for each role with different connections. However, I want to focus on one connecting point and talk about the experiences that I had during this sprint. The user stories were one of the first sections of this whole experience.

The user stories are feedback from the users of the application and developed by the product owner as both a vision for the development team and an expectation for test cases to meet. It was interesting because during the development section I got the user story or the feature/update to add in, then go through and create the feature/update. You take a concept and bring it to life. Then when it was in the testing section, I solidified the concept by ensuring that it met all expectations. This demonstrates how different roles are connected at different sections of the sprint, but what happens when problems arise or things change during the project?

When interruptions arise or changes happen, this is when the Agile methodology shines the most as it’s the reason for its creation. During the whole process I found that the scrum master has a specific responsibility for removing impediments from the development process. That’s one way that interruptions are handled. Another type of interruption is changes in product direction which takes the whole team to handle that type of change. The product owner needs to give continuous feedback and rearrange tasks/priorities, the scrum master needs to give realistic timelines based on changes and coach the team, and lastly the developers and testers need to adjust their tasks to meet new project vision. A lot of this comes down to communication between the team.

Communication is key in the Agile methodology due to the very fast-paced environment. Any weaknesses in communication can cause problems which might be missed for a few weeks, and a few weeks make up a large portion of the project. So, I think it’s important to set clear expectations for each role and what their responsibilities are for the team. One example was the email I sent to the product owner and tester as a developer. I placed an importance on continuous feedback in that email which is a good way to express to the team key factors for success.

Another key section talked about in the process was the tools built around Agile methodology. I have used a few tools such as Azures sprint planning tool, Asana, etc. Asana has been my favorite so far because of its simplicity. It’s not as in depth with Agile methodology but it fits the team well which is all that matters. Asana is nice because it helps centralize the teams’ tasks communications. Whenever a task is added, documentation can be attached, notes can be added, etc. I know this is on a lot of other software, but Asana’s UI just makes it easy to navigate.

So, what does all this mean for SNHU travel and the Scrum-Agile process. Some of the pros of SNHU travel using Scrum-Agile process are user feedback, the iteration cycle, and the focus on communication to get all these things done. The main con is that the company is both switching methodologies and making a large change. However, I do think it’s the right decision to use this process. The size of the change isn’t super large so it’s a good practice run. The focus on user feedback will build better user experience. The short iteration cycles will break down the project and help plan out each phase of development. The Scrum-Agile process should help SNHU travel if the team adopts the principles of agile not just the ceremonies and running through the motions.

References

Cobb, C. G. (n.d.). Chapter 3. In The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. essay. Retrieved January 22, 2025, from https://research.ebsco.com/c/cyb354/search/details/tbfxle5mbr?db=nlebk.

CS250-Module One: SDLC methodologies. (n.d.-b). https://snhu-media.snhu.edu/files/course_repository/undergraduate/cs/cs250/storyline/mod1/story_html5.html